TEST SUMMARY REPORT

Project Name: Anmol Portfolio Website

Test Cycle: System Testing – Cycle 1

Prepared By: Anmol Shrivastava

Build Version: v1.0

Test Environment:

Chrome, Firefox, Edge | Desktop, Tablet, Mobile | Windows

1. Objective

The objective of this testing cycle was to validate the functional and non-functional requirements of the Anmol Portfolio Website and assess its readiness for release.

2. Test Scope

In Scope

- Functional testing of all modules

- UI & Usability testing

- Cross-browser testing

- Performance testing

- Responsiveness testing

- Security testing

- Regression testing

Out of Scope

- Automation testing

- Backend/API testing

- Load & stress testing

3. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases Executed | 125 |
| Passed | 86 |
| Failed | 39 |
| Blocked | 0 |
| Pass Percentage | 68.8% |

4. Module-wise Result Summary

| Module | Result |
| --- | --- |
| Home Page | Partial Pass |
| Navigation | Partial Pass |
| About Section | Partial Pass |
| 3D Model & Animation | Partial Pass |
| Skills Section | Partial Pass |
| Projects Section | Pass |
| Experience Section | Partial Pass |
| Download Resume | Pass |
| Contact Section | Fail |
| Footer & Social Links | Pass |
| Responsiveness | Partial Pass |
| Browser Compatibility | Partial Pass |
| Performance | Partial Pass |
| Security | Partial Pass |
| Regression | Partial Pass |

5. Defect Summary

| Severity |  |  |  | Count |
| --- | --- | --- | --- | --- |
| Critical |  |  |  | 1 |
| High |  |  |  | 10 |
| Medium |  |  |  | 12 |
| Low |  |  |  | 0 |

6. Key Risks & Issues

- Critical: Contact form missing, blocking user communication

- High: Major responsiveness issues on mobile & tablet

- Medium: Performance degradation due to 3D model

- Browser load delays on Firefox & Edge

7. Exit Criteria Status

| Criteria |  |  |  |  |  | Status |
| --- | --- | --- | --- | --- | --- | --- |
| All critical defects closed |  |  |  |  |  | Not Met |
| All high defects closed |  |  |  |  |  | Not Met |
| Regression successful |  |  |  |  |  | Not Met |
| Release recommended |  |  |  |  |  | No |

8. Recommendation

The application should not be released in the current state.
Critical and high-severity defects must be resolved followed by complete regression testing.

9. Sign-Off

| Name |  |  |  |  | Role |  |  |  | Signature |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Anmol Shrivastava |  |  |  |  | QA Engineer |  |  |  | __________ |